**Main tasks**

* Choose the project scope **(Music Store)**
* Creating the dataset of services/products **(Using Javascript -> Name, Artist, Price, Release date (Song Length, Lyrics))**
* Design layout + wireframe **(Using Figma)**
* Implement the layout, menu,… **(HTML, CSS, JAVASCRIPT)**
* Deployment to hosting service **(GITHUB, to live server)**
* Additional functionality (bonus) **(Maybe Feedback Form)**
* Learning new things **(AJAX – If we have more time when we finished MVP)**

**Project work Splitting**

|  |  |  |  |
| --- | --- | --- | --- |
| Person | Step | details | Date |
| Victor | Setup | Identify MVP and Stretch Goals, Create structure of the layout | 01-Dec-2022 |
| Victor,Kent | Product storage | JS store all variables, structure the skeleton of the body | 05-Dec-2022 |
| Victor,Kent | Product display | Link our JS data into displaying the HTML page | 08-Dec-2022 |
| Victor,Kent | Final Review | Debugging the website if there is any issue | 11-Dec-2022 |

**Project deliverables**

|  |  |
| --- | --- |
| Phase/Date | Details (form, route,…) |
| Phase1: Dec 1 | Setup, Wireframe |
| Phase2: Dec 5 | Product storage |
| Phase3: Dec 8 | Product display |
| Phase4: Dec 11 | Review |